President Report

UAIS enterprise runthrough status and release-intake summary

| Report date | 2026-07-01 |
| --- | --- |
| Report time | 8:00 AM Asia/Hong_Kong; prepared at 08:10 HKT after fresh lint/build checks |
| Project | UAIS |
| Reporting session | S10 synthesis from S22/S25 release-intake evidence |
| Audience | Dr. Peter Hu |
| Reporting window | 2026-06-30 08:00 to 2026-07-01 08:00 Asia/Hong_Kong |

Current decision: UAIS is locally buildable and release evidence is better organized, but production release remains blocked. The next owner action is to answer the rank 1 app-auth provider decision and approve the first live-production evidence path; no release-run binding should occur yet.

# 中文 Executive Summary

本报告窗口内，UAIS 的重点从继续扩展功能转向生产发布证据治理。普通教学、本地生产烟测和多项后端证明链已经持续加固；S22/S25 进一步把 release gate、owner checklist、enterprise live audit、owner action packets、response package manifest、gap matrix 和 package gate 串成可审阅的发布证据包。

当前项目健康度为“代码/本地构建健康，但生产发布未达成”。fresh npm run lint 和 npm run build 均通过；local-production smoke artifact 显示 passed。生产 release gate 仍为 blocked，owner checklist 仍为 owner-decisions-required，enterprise live evidence audit 接受的真实 live evidence 仍为 0 / 16。

今天最需要 Dr. Peter Hu 决策的是：确认生产 app auth provider 与 server-only env 来源；随后按顺序推进 teacher auth、external storage、Vercel env/deploy、ordinary teaching live evidence、manual PPT playback、enterprise live audit 与 final release-run binding。

# English Executive Summary

During the reporting window, UAIS moved from broad implementation work toward release-evidence governance. The ordinary teaching and local-production chains are stronger, and S22/S25 converted the dirty release surface into explicit owner packets, response templates, a response gap matrix, a bundle manifest, a review-slice index, and a package gate.

The current health is: locally buildable, not production-releasable. Fresh npm run lint and npm run build passed. The local-production smoke artifact is passed. The production release gate remains blocked, the owner checklist remains owner-decisions-required, and enterprise live accepted evidence remains 0 / 16.

The highest-priority owner decision is still the production app-auth provider and approved server-only environment source. Final release-run binding must wait until live evidence and the enterprise audit are complete.

# Reporting Window Summary

| Assigned sessions observed | S03, S05, S06, S10, S12, S22, S25 plus S22 enterprise-audit sublogs |
| --- | --- |
| Sessions active | Yes; release coordination, ordinary teaching proof hardening, learning playback UI, and dirty-tree intake all moved. |
| No assigned work in this window | No |
| Release gate | blocked |
| Owner checklist | owner-decisions-required |
| Enterprise live evidence audit | blocked with 0 / 16 accepted |
| Local-production smoke | passed |
| Current dirty surface | 137 entries: 1 tracked modified, 136 untracked; all 137 covered by the review-slice index. |

# Project Progress

| Area | Status |
| --- | --- |
| Local build health | Fresh lint/build passed at report generation time. |
| Ordinary teaching backend | Multiple S05/S12/S22 slices hardened create receipts, rollback/readback, audit alerts, membership approval, cover asset persistence, and smoke-proof contracts. |
| Learning playback/UI | S03/S06 restored and visually adjusted Kang Xia PPT playback surfaces for the local learner experience. |
| Release evidence | S22/S25 built a reviewable release-intake chain: action packet index, response package manifest, gap matrix, bundle manifest, review-slice index, and package gate. |
| Production readiness | Still blocked on owner-approved live evidence, env/deploy proof, shared release-run consistency, and manual PPT acceptance. |

# Session Results

| Session | Window status | Completed / in progress | Blockers / checks |
| --- | --- | --- | --- |
| S01 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S02 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S03 | Completed | Learning playback local preview restored to Kang Xia PPT playback. | Local preview evidence; no release blocker closed. |
| S04 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S05 | Completed | Teacher workspace and ordinary-teaching UX/backend receipt gates hardened. | Targeted tests logged; production evidence still separate. |
| S06 | Completed | Learning/PPT visual adjustments: dock downshift, avatar restoration, stage expansion, maximized default mode. | UI checks logged; no production release claim. |
| S07 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S08 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S09 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S10 | In progress | Dirty-worktree freeze recorded and coordination boundaries clarified. | No feature code; release cleanup pending. |
| S11 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S12 | Completed | Backend proof contracts and enterprise audit criteria aligned across ordinary teaching, env proof, target result/contract proof. | Targeted tests logged; live evidence remains blocked. |
| S13 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S14 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S15 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S16 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S17 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S18 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S19 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S20 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S21 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S22 | In progress | Release evidence governance: owner packets, response packages, gap matrix, bundle/review/package gates. | Fresh lint/build passed; production release gate blocked. |
| S23 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S24 | No fresh window log | No assigned work found in this reporting window. | No fresh checks recorded. |
| S25 | In progress | Dirty-tree inventory and release slicing posture established. | 137 dirty entries now covered by explicit package gate. |

# Release Evidence Readback

| Evidence artifact | Status | Readback |
| --- | --- | --- |
| Production release gate | blocked | Authoritative production release remains blocked. |
| Owner decision queue | owner-decisions-required | 8 owner decisions; first actionable: app-auth-provider-production-selector |
| Owner action packets | complete-action-packet-chain | 8 / 8 matched; missing packets 0 |
| Response package manifest | response-package-manifest-created | 8 packages; 8 incomplete validations |
| Owner response gap matrix | owner-response-gaps-present | 105 missing fields; unsafe findings 0; release-run bindings 0 |
| Bundle manifest | bundle-manifest-created | 116 artifacts; missing 0 |
| Review-slice index | review-slice-index-created | 137 / 137 dirty paths covered; duplicate 0 |
| Package gate | package-gate-passed | 137 explicit pathspecs; missing/stale/duplicate/wildcard all 0 |

# Completed Work

| # | Item |
| --- | --- |
| 1 | S05/S12/S22 strengthened ordinary-teaching release proof around receipts, rollback/readback, audit proof, course cover persistence, membership approval, and smoke contract alignment. |
| 2 | S03/S06 restored and adjusted the Kang Xia learning playback preview and stage layout. |
| 3 | S10/S25 froze and inventoried the dirty root as a release-intake surface rather than a scratch workspace. |
| 4 | S22 prepared a complete rank 1-8 owner decision action-packet chain and later added response templates, validations, a response package manifest, and a response gap matrix. |
| 5 | S22/S25 produced the current explicit-pathspec package gate: 137 dirty entries, 137 aggregate pathspecs, no missing/stale/duplicate/wildcard paths. |

# In-Progress Work

| # | Item |
| --- | --- |
| 1 | Production release evidence closure: still blocked until real live evidence arrives for all 16 named enterprise targets. |
| 2 | Owner response collection: 8 response packages remain incomplete with 105 missing fields in the gap matrix. |
| 3 | Release slicing: use the review-slice index and package gate only for owner-approved Git operations. |

# Blockers

| Blocker | Decision or evidence needed |
| --- | --- |
| Owner decisions | 8 owner decisions remain required; first actionable is app-auth provider production selector. |
| Live evidence | Enterprise live audit has 0 / 16 accepted production-live evidence targets. |
| Vercel/env/deploy | No Vercel env apply, production deploy, or live route smoke should run without explicit owner approval and approved credential source. |
| Manual PPT acceptance | S24/human PowerPoint/WPS acceptance remains required after production deployment evidence exists. |
| Release-run binding | Shared release-run ID is missing; binding must wait until release gate and enterprise audit are ready. |

# Risks

| Risk | Mitigation |
| --- | --- |
| Dirty-root size | 137 dirty entries are reviewable now, but the root remains unsuitable for broad ad hoc changes. |
| Evidence confusion | Local smoke success must not be treated as production release readiness. |
| Owner response drift | Response packages are placeholders until owner-provided values are reviewed and validated. |
| Live mutation risk | Production smokes, env apply, deploys, and release-run binding can mutate external state and require explicit approval. |

# Test and Build Status

| Check | Result |
| --- | --- |
| npm run lint | Passed fresh at 08:10 HKT; ESLint exited 0. |
| npm run build | Passed fresh at 08:10 HKT; Next.js 16.2.9 compiled and generated 23 static pages. |
| Release package gate | Current artifact reports package-gate-passed; 137 / 137 pathspecs covered. |
| npm run test | Not run fresh for this report-only package; latest focused/wide owner-release suites are recorded in S22 logs. |
| Live production smoke | Not run; requires owner-approved live evidence path and credentials. |

# Files Changed

| Category | Details |
| --- | --- |
| Dirty surface | 137 entries total: 81 coordination, 28 scripts, 28 tests. |
| Report generated | coordination/reports/2026-07-01-president-report.docx |
| Primary new release evidence | Owner decision response package manifest, response gap matrix, bundle manifest, review-slice index, and package gate. |
| Do not stage broadly | Use explicit pathspecs from the review-slice index if the owner assigns staging or commit work. |

# Recommended Priorities

| # | Item |
| --- | --- |
| 1 | Owner decides the production app-auth provider and approved server-only env source. |
| 2 | S19/S22 prepare redacted env/deploy preflight only after owner approval; no credential values enter logs or Git. |
| 3 | S22 runs one approved production live evidence package at a time, then regenerates release gate, owner checklist, enterprise audit, and package gate. |
| 4 | S24 completes manual PPT playback acceptance only after the relevant production deployment/playback evidence exists. |
| 5 | S25 reviews/stages only explicit pathspec slices if the owner asks for Git operations. |

# Owner Decisions Needed

| Rank | Decision needed |
| --- | --- |
| 1 | Confirm production app auth provider mode and approved server-only env source. |
| 2 | Confirm teacher auth provider path and approved issuer/session evidence route. |
| 3 | Confirm external storage production service and readiness evidence path. |
| 4 | Approve Vercel env/deploy chain execution and target domain evidence path. |
| 5 | Approve ordinary teaching production evidence run sequence. |
| 6 | Approve manual PPT playback acceptance evidence owner and timing. |
| 7 | Approve enterprise live evidence audit run after all 16 evidence targets exist. |
| 8 | Approve final release-run binding only after release gate is ready and all evidence uses the same release-run ID. |

# Post-Window Continuation Note

After the formal 08:00 reporting window, the current continuation confirmed the dirty surface at 137 entries, generated this DOCX report, and reran lint/build successfully. This note is included only for handoff clarity; the formal reporting window remains 2026-06-30 08:00 to 2026-07-01 08:00 HKT.